PathFinder Meeting Notes - September 21, 2026

Front-End (Dashboard)

- Need to make sure we have working prototype of front-end ready by end of this week

  - Demonstrate in class or to professors to get feedback

- Implement in Flutter or JavaScript (currently in Python)

- Needs to look closer to the version in sketch included in project proposal

- Final working version of front-end in JavaScript or Flutter done by September 29

Back-End and Database

- Need to clean data and make it in a uniform format - this is in progress

  - Discussion of HOW dataset will ultimately be formatted

  - Sample dataset for Math / CS majors to be made for working prototype

- Discussion of using JSON for data, decided that SQL is probably best

- Trying to get more time in class for project work