In-Class: Sprint #1 (9/11/26)

TO-DO

- Major Feature

- Break into Smaller Functions

- Prioritize (Must Have, Should Have, Could Have)

- Sprint #1 Backlog (includes Goal)

Major Feature

- Front-End Dashboard

Smaller Functions

- Header / Identity bar

  - Student name, ID, class year, declared major(s)/minor(s)

- Progress Overview

  - Major / Minor completion % (progress bar)

  - GAR completion % broken down by category (W, NP, HS, etc.)

- Opportunity Finder

  - Top # of majors/minors with most % overlap that can be completed

- AI Assistant panel / chatbot interface

  - HAL -  Have questions? Ask HAL!

- Advisor View

Prioritize

- Must Have: Header / Identity bar + Progress Overview + Muhlenberg logo

- Should Have: Opportunity Finder

- Could Have: AI Assistant panel / chatbot interface + Advisor View

Sprint #1 Backlog

GOAL: Build dashboard to demonstrate final product’s front-end

- Header / Identity Bar

- Progress Overview

- Add Muhlenberg Logo

- Opportunity Finder

COULD HAVE (IF TIME)

- AI Assistant Panel / Chatbot Interface

- Advisor View